Project From Moonshot to Mars
[Name of Document]

[Authors]
[Date]
[Version]

Project risks
The following tables depict an overview of the as of now acknowledged threats to the project, including proposed countermeasures, the chance of occurrence and the rate of negative impact on the project (depicted on a scale of 1 to 5). The last column depicts the risk, which is chance*impact. In this way we can determine what threats need the most attention and/or resources.

During the project this list will be continually updated to account for new possible threats. If such an update occurs, it shall be explicitly mentioned during the next meeting with the client.

Chance	Failure frequency	Assigned number
Very small chance / Small chance / Intermediate chance / Reasonable chance / Big chance	> 10 years / 2 - 10 years / 1/2 - 2 years / 1 month – 1/2 year / < 1 month	1 / 2 / 3 / 4 / 5

Tabel 1: Explanation of the rate of occurence

Impact	Assigned number
Very small impact / Small impact / Intermediate impact / Big impact / Great impact	1 / 2 / 3 / 4 / 5

Tabel 2: Explanation of the impact

Threat	Countermeasures	Chance	Impact	Risk
The project gets canceled.	Communicate with the client as to the reason of the cancellation. Try to get the project back on it's feet again. If this proves impossible, try close the project to the satisfaction of both parties.	1	5	5
Work is done outside of the scope of the project.	Assign an employee to guard the scope and ensure all work done is absolutely necessary. Update planning to account for lost time.	2	4	8

Threat	Countermeasures	Chance	Impact	Risk
Product does not meet the client's expectations.	Inform client of the state of the products during the meetings to keep to set the correct expectations and if needed update the scope of the project. / Ask the client if an updated product should be made, or alternate solution should be found.	2	4	8
Longterm absence of one or more employees.	Update the planning and scope of the project, depending on the duration of the absence. Re-assign roles in the team if necessary.	2	3	6
Employees struggle to understand the hard/software used in the project.	Take extra time to familiarize at least one person on the team with the hard/software, who can then relay this information to others. Consult with the client and other sources for help if needed.	3	4	12
A similar project gets developed and completed by a third party that can be used by the client instead.	Inform the client of this happening if it was not already known. Ask the client if he wants to continue the project, continue the project with alterations, or dismiss the project. In the second case, the scope and documentation of the project should be updated. In case of the latter, consult the threat “project gets canceled”.	1	3	3