# Project planning
## 4.1 Project planning
A detailed, graphical planning will be included in the enclosure.

Project part	Start	Deadline
Project from Moonshot to Mars	Ma 04-02-13	Vr 14-06-13
Plan of Approach	Ma 11-02-13	Vr 22-02-13
GSSAPI Research	Ma 11-02-13	Do 21-02-13
Presentation GSSAPI	Vr 22-02-13	Vr 22-02-13
Research of possibility’s	Ma 25-02-13	Vr 15-03-13
Network Documents	Ma 25-02-13	Vr 08-03-13
Test environment	Ma 25-02-13	Vr 15-03-13
Moonshot OpenSSH	Ma 18-03-13	Vr 29-03-13
Moonshot WebDAV	Ma 01-04-13	Vr 12-04-13
Outer-tunnel injection Radius	Ma 15-04-13	Vr 26-04-13
Connection VOMS with SURFconext	Ma 29-04-13	Vr 10-05-13
Testing & Debugging	Ma 13-05-13	Vr 24-05-13
Final Report	Ma 27-05-13	Vr 07-06-13
Delivery of product	Ma 10-06-13	Vr 14-06-13
Final Presentation	Vr 14-06-13	Vr 14-06-13

The description of the products will be included in the enclosure