Project From Moonshot to Mars
[Name of Document]

[Authors]
[Date]
[Version]

1. Chapter
This chapter describes which mechanisms will be applied to ensure that the project remains manageable and that the quality is guaranteed.
## Tolerances
The project team monitors and follows the project according to the planning described in the previous chapters. It's always possible, for all kind of reasons, that the team deviates from the plan, if this is the case the following rules will be retained:
- It is the intention that the agreed projects will be finished according to the agreed end date. However, if this fails a new target will be defined with the client.
- When the scope of the project has to be changed, requested by the team or client, it is possible to do so. This request has to be communicated in a timely manner and needs to be approved by both the team and the client. If the request is approved by both parties, the planning needs to be changed according to the approved request.
- If one of the sub-projects can not be finished in the proposed deadline, the team will describe the proposed solutions in the final report of the overall project.

## Progress reports
There will be weekly meetings between the client and the team, this will take place most of the time on fridays. During this meetings the progress will be reported with the client and, when needed, new targets will be defined. During the holidays or when a meeting is cancelled, the client will be reported via mail by the team leader of this project. When a deliverable is achieved the client will be notified about this achievement and when a target is not achieved, or can not be achieved, on the agreed deadline the client will also be notified about this event. When it's the case that a deliverable can not be achieved on the agreed deadline new targets will be defined with the client.

Furthermore, meetings will be held inside the project team to assure that everyone is aware what the other members are doing. During this meeting the project status will be checked and team leader will check if everyone is on schedule. Consequently doing this will result in less complications during the project and it also ensures that everyone is aware of each other. These meetings will also take place once in a week.

## Exception procedure
The exception procedure occurs when the project can no longer succeed in the expected tolerance limits regarding time and money. The exception procedure defines that in the first part a so called “reporting phase” will start. In this phase, an investigation will start into what could be the cause of this fault. All possible solutions and changes in order to succeed the project in the expected tolerance limits. In the second phase there will be made an appointment with the client. During this meeting the report that describes the reasons and causes of the fault will be presented to the client, the possible corresponding solutions will also be presented to the client. When the solutions are discussed, the next stage starts where the client and the team have to choose between one of the following situations:
- The project board will take measures to prevent/eliminate the cause
- The project board decides to not take action, because it thinks that the exceeding of tolerance will not take place
- There are concession to be made in respect of time, money quality or the projects that have to be delivered (the range of the project)
The first two situations will be reported during the meeting with the client (progress reports). The last situation will take place on the request of the project board and results in the creation of an exception plan with alternatives for dealing with the continuation of the project and for changing the planning.